## Project 5: Customer Support RAG‑Powered Intelligent Chatbot

### Project Overview

Build a production‑ready support automation system using Retrieval‑Augmented Generation (RAG) and vector search. It should serve real queries and integrate with business backend systems.

### Milestone 1: Data Collection & Preprocessing

Objectives

• Aggregate support ticket logs, FAQs, documentation, and knowledge base

Tasks

- Data Ingestion:

  - Collect historical support tickets, product manuals, and FAQ entries.

- Preprocessing:

  - Clean and unify text data, remove noise, and tokenize.

- EDA:

  - Analyze common queries, topic distributions, and response effectiveness.

Deliverables

• Processed Text Corpus

• Preprocessing Pipeline Doc

• Support Data EDA Report

### Milestone 2: Model Development & Evaluation

Objectives

• Train and evaluate RAG retrieval + generation pipeline

Tasks

- Model Building:

  - Create vector store (e.g., Azure Cognitive Search or embeddings + vector DB).

  - Configure RAG model using Hugging Face or similar.

- Evaluation:

  - Evaluate with metrics like BLEU, ROUGE, and relevance scoring.

- Optimization:

  - Fine‑tune RAG components based on relevance and response quality.

Deliverables

• Trained RAG Pipeline

• Model Evaluation Report

### Milestone 3: Advanced Techniques & Azure Deployment

Objectives

• Deploy intelligent chatbot as part of production support

Tasks

- Azure Integration:

  - Deploy the RAG service via Azure Machine Learning or Azure App Service.

- API & Workflow Integration:

  - Create REST API and integrate with support portal.

- Security & Access:

  - Secure endpoints with Azure AD or API keys.

Deliverables

• Deployed Chatbot Service

• Integration & Security Doc

### Milestone 4: MLOps & Monitoring

Objectives

• Track performance and automate retraining

Tasks

- Experiment Tracking:

  - Use MLflow tracking for RAG variations.

- Monitoring:

  - Monitor accuracy, latency, user satisfaction scores.

- Retraining Mechanism:

  - Schedule refresh of embeddings and model weights.

Deliverables

• Monitoring Dashboard

• Retraining Pipeline

### Milestone 5: Final Documentation & Presentation

Deliverables

• Final Report

• Demo Presentation

• Business KPI Impact Analysis